## Slide 1: Get ready. Get Agile.
USING AGILE METHODS IN A DIGITAL TECHNOLOGIES CLASSROOM
PART 9: SETTING UP A KANBAN BOARD

## Slide 2: Setting up a Kanban Board (in Trello)
The Trello web app is an example of a web application that allows the creation of tasks in a Kanban-like way, enabling tasks dates, breaking tasks down into list or items, and most importantly has the ability to move tasks (e.g. from To do -> Doing -> Done columns).
  Open a new Project
Once logged in or having opened a new project, create your project. Your new board is the first thing you see.

## Slide 3: Setting up a Kanban Board (in Trello)
Configure your workflow
Start with an “out-of-the-box” workflow that uses the development states: To Do, Doing and Done.
The product owner (you) can now add tasks to the backlog, moving them into “ready for development” once the task or user story is fully ‘baked’ (completion of a Kanban card).

## Slide 4: Setting up a Kanban Board (in Trello)
Select from the To Do column.
  Move “cards” right to Doing, and finally to Done.
As you become used to the environment, it's easy to add or remove a workflow state.
Other common states you may use include “Blocked” (for when further research or bug-fixing is required, added between Doing, and Done), “Testing”, “Code Review” or “Awaiting QA” depending on the context of the outcomes.

## Slide 5: Setting up a Kanban Board (in Trello)
Add tasks, bugs, or user stories, etc. to the backlog
Add tasks to your backlog (based on your User Stories)
  use the first (left most) column of the board.
Each story task becomes a Kanban Card.
  If this a dry-run to learn the tool, create some sample tasks to get started and see how it works.
  Priority is set by dragging cards up or down the column.

## Slide 6: Setting up a Kanban Board (in Trello)
A card may be used to plan non-production tasks,
  e.g.:
    a card called “Reserve a whiteboard for a lunch meeting” in the column “To Do”, allows team members to communicate meetings.
    when someone sees the reservation, the card can be dropped into “In Progress”,
    when the reservation is complete, it moves to “Done”.

## Slide 7: Setting up a Kanban Board (in Trello)
Filling the bandwidth
A space or gap in the Doing area, is called “having bandwidth”.
  Pull the highest priority Kanban cards (those prioritised to the top of backlog) from the left, and add them to Doing, whenever there is bandwidth available.

## Slide 8: Setting up a Kanban Board (in Trello)
Typically, a Kanban card contains a brief description of a work item or issue, the cards owner, a due date, and the cards current status.
  Cards can hold other information such as source documentation or list blockages. Having an actual card means issues are immediately apparent.
  Cards can be user-stories, and move across as they are worked upon.
  They can hold concrete tasks, or processes

## Slide 9: Setting up a Kanban Board (in Trello)
Cards can hold user-stories and move across as they are worked upon.
They can hold concrete tasks, or as here references a problem that has arisen between Production and Testing.
This is referred to as continuous improvement.
Production cards have backed-up twice in Doing during ‘Testing’ compared to equivalent a Development area.
This indicates that either: more testers are required, or something else is wrong with this stage.

## Slide 10: Setting up a Kanban Board (in Trello)
The life a card
A card’s life may have several iterations.
  For example, a designer with bandwidth, pulls a card from Design backlog. When it is time for development, a developer pulls the same finished card from Design Done, into In Progress.
The card tracks the progression of a work item through these stages (with written notes), so a team always knows the history or status of a work item.

## Slide 11: Setting up a Kanban Board (in Trello)
Cards can contain a wealth of non-textual information.
  Depending on platform there may also be attached files (including images), due dates, tags, labels, or assignments.
As users become used to Kanban, a dedicated ‘Backlog’ page, or pre-To Do list, are useful.
  This allows teams to collect what could become a long and unmanageable list.