## Slide 1: Get ready. Get Agile.
USING AGILE METHODS IN A DIGITAL TECHNOLOGIES CLASSROOM
PART 5: KANBAN WORKFLOW

## Slide 2: Agile Workflow
A suggested Kanban Agile team process:
Requirements analysis:
team members and appropriate end-users meet to identify requirements that are quantifiable, relevant and detailed.

## Slide 3: Agile Workflow
A suggested Kanban Agile team process:
Planning:
an idea is agreed to be viable
the team meets to identify the features
  components which are equivalent to elements in the backlog,
  to prioritize each feature,
  to assign them to an iteration.

## Slide 4: Agile Workflow
A suggested Kanban Agile team process (continued):
Design:
a design is developed from the requirements identified,
the team considers what the product or solution might look like
a test strategy is agreed, or a plan to proceed.

## Slide 5: Agile Workflow
A suggested Kanban Agile team process (continued):
Implementation or further development:
features are developed,
and/or iterations are scheduled for deployment.

## Slide 6: Agile Workflow
A suggested Kanban Agile team process (continued):
Testing:
the outcomes components are tested against the requirements to ensure the outcome is solving the customer or end-user needs,
  this may include unit testing, integration testing, system testing, and acceptance testing.

## Slide 7: Agile Workflow
A suggested Kanban Agile team process (continued):
Deployment:
the outcome is ready for delivery to the customer or end-user,
end-users begin using the outcome (product),
  end-users may experience problems with the product,
  the team receives feedback to be addressed in iterations.

## Slide 8: Agile Workflow
Note: less time is invested up-front for documentation and analysis in agile processes. End-users feedback is gathered almost continually, as end-users are seeing and testing the outcomes continually, and provide genuine feedback. Development/feedback processes add accountability (tangible milestones of completed work, not only documentation). End-user satisfaction is improved by allowing ongoing input.