## Slide 1: Get ready. Get Agile.
USING AGILE METHODS IN A DIGITAL TECHNOLOGIES CLASSROOM
PART 6: USER STORIES

## Slide 2: User Stories
A Kanban process begins with stories: specifically, Users Stories.
User stories are the origin for small units of work (components).
Stories become Kanban cards, and are entered into a backlog.
  e.g. As a {type of user}, I want {goal} so that I {receive benefit}.
The intention is to capture what a user does, or needs to do, as part of their role or job function.
  It captures who, what and why in a simple, concise way, limited in detail only by what can be written on a small piece of card.

## Slide 3: User Stories
This example uses a website to illustrate a user story being developed:
  As a coach, I want to be able to access my teams’ results, so that I can see last year’s statistics to help plan training needs for the coming year.
User stories are sketched by a product owner.
The team then collectively specifies, with detail, the requirements (“specifications”).

## Slide 4: User Stories
A user story is beneficial as it keeps the focus on end-users.
  Other tools such as To-Do lists tend to focus attention on tasks that need checking-off.
Stories allow teams to focus on solving real problems for real users
They allow for creative and critically considered solutions.

## Slide 5: User Stories
Take the following examples, for an online Sports channel:
  An iPhone users require a vertical screen view for live feed sport views when using the mobile app;
  Desktop users need a “view fullscreen” button in the lower right corner of the player;
  Android users need to be linked to App store; …etc.
Each story is told by the client or end-users. Individual tasks lead the team toward the completion of a larger body of work.