## Slide 1: Get ready. Get Agile.
USING AGILE METHODS IN A DIGITAL TECHNOLOGIES CLASSROOM
PART 7: MINIMUM VIABLE PRODUCT

## Slide 2: Minimum Viable Product
Requirements analysis:
In each iteration a minimum viable product (MVP) is defined.
  the concept is borrowed from Lean Startup.
A MVP is a new product which allows a team to collect the maximum validated learning about end-user likes (prompting feedback) with the least effort. (from Ries, E.)
  For example, a website landing page, or an IoT service with the appearance of automation (even if delivered manually behind the scenes) provides an end-users experience that can be observed by the team, or from which feedback can be generated.

## Slide 3: Minimum Viable Product
Seeing what users actually do with an outcome is much more reliable than asking people what they would do.
Using information gained, the team continues with development or changes or improvements; or cancels work on the product.
The project control list (the “backlog”) guides the iteration process.
The list contains a record of all tasks to be performed, including new features to be implemented, and areas of the current solution that require redesign.

## Slide 4: Minimum Viable Product
The control list is revised in an ongoing manner as a result of the testing and review stage.
  List items are developed to be straightforward and modular.
  The level of design detail developed is not dictated by the iterative approach.
The success of an iteration is judged upon the end-user feedback.
  The focus is on modularity, usability, reliability, efficiency, and the achievement of design goals.

## Slide 5: References
Ries, E. (2011). The lean startup: How today's entrepreneurs use continuous innovation to create radically successful businesses. New York: Crown Business.