Developed by: Chris Dillon, Cambridge High School

External links to websites

The Ministry of Education does not accept any liability for the accuracy of information on external websites, nor for the accuracy or content of any third-party website accessed via a hyperlink from this resource. Links to other websites should not be taken as endorsement of those sites or of products offered on those sites. Some websites have dynamic content, and we cannot accept liability for the content that is displayed.

Front cover and page 13 image: copyright © Crown.

Published 2019 by the Ministry of Education PO Box 1666, Wellington 6011, New Zealand

www.education.govt.nz All rights reserved Copyright © Crown 2020

By the end of this teaching and learning programme, students will be able to:

- apply conventions to develop a design for a digital technologies outcome

- develop a digital technologies outcome using a process of planning, design development, testing, trialling and implementation.

Alignment to the New Zealand Curriculum

DDDO – Designing and Developing Digital Outcomes: Progress outcome 5

Students will:

independently apply … [a] process to design, develop, store and test digital outcomes that enable their solutions, identifying, evaluating, prioritising and responding to relevant social, ethical and end-user considerations.

Duration

1½–2 terms’ work. The entire course should take between 70 and approximately 90 hours of teaching, learning and assessment.

It is anticipated that students may also complete a number of hours of learning in specialist

skills-based lessons at a level suitable to DDDO progress outcome 5.

They will:

use information from testing and, with increasing confidence, optimise tools, techniques, procedures and protocols to improve the quality of the outcomes. They apply evaluative processes to ensure the outcomes are fit-for-purpose and meet end- user requirements.

Links to other learning areas

This programme involves developing an authentic solution as a digital outcome. It could therefore be integrated with any course that requires such an outcome, for example, a small business solution, such as a web, information management, electronics, video or print outcome, as part of a commerce or business studies course or a youth enterprise solution.

Web design solutions may also link with art, design, or other courses requiring a website to

showcase course content.

The big ideas

Students design and develop a digital outcome using processes framed by Agile methodology, which gather evidence from testing and modelling to inform their practice. The considerations of design conventions, project management tools and techniques, and relevant implications are considered.

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

1

Summary of the teaching and learning programme

A modern digital technologies development process should be both cyclical and agile.

This programme provides teachers and kaiako with an agile framework that can be used to help guide students from an initial design idea, through a development process, to a finished outcome.

It has deliberately been left open for digital technologies teachers and kaiako to fit around their classroom-based practice and contextualised skills that they deliver.

The intention is to present and consider real-world development best practices suitable to the needs of NCEA level 2, in design, project management, project development and testing. Appropriate processes are applied across a potential range of implementation outcomes, allowing teachers and kaiako to deliver to their own specialised knowledge.

Teaching and learning pedagogy

This programme uses a blended learning pedagogy, combining online educational materials, resources and interactions, with traditional place-based classroom methods.

Students are provided with in-class activities to learn the design and development conventions and tools available for them to use. Then, with teacher or kaiako support, students combine both online and offline activities to enable them to design and ultimately develop their media outcome.

It is expected that learning and assessment occur naturally and continuously through the project, as students are given some control over time, place, path, and/or pace. Students are encouraged to collaborate on small-group outcomes, where appropriate, as this may allow them to work in a way more conducive to an agile team model.

It is expected that a teacher or kaiako will have provided prior learning for students (relevant to the digital technologies specialisation of the

teacher or kaiako) or a contextual theme prior to the project, suitable for NCEA Level 2.

No prior knowledge of design processes, design methodologies or development methodologies is assumed.

How might you adapt this in your classroom?

This resource is intended as a framework to wrap around a teacher’s or kaiako’s specific contextualised outcome delivery (that is, video, audio, web media, illustration, animation, print media, programming, electronics, etc.).

It could be used to develop a design to meet a design proposal previously developed with AS91890 (Conduct an inquiry to propose a digital technologies outcome) or be used as the development phase leading to a specific summative digital outcome (such as a web-

moving image or a print-based outcome assessed using AS91893 Use advanced techniques to develop a digital media outcome).

This resource could also be used to help develop digital outcomes to support the course delivery of other learning areas. The tasks in the support files should be modified to suit the specific context or class and suit being wrapped around a context that could be supplied by the teacher or kaiako. Whatever the context, it is important that it be approved by the teacher or kaiako prior to beginning development.

The intention is that the design process will merge with a development process and so provide students with the necessary learning to use advanced processes to develop a digital technologies outcome.

Resources required

•

An agile teacher and kaiako resource book Get ready. Get Agile is supplied.

Teacher/kaiako-directed, contextualised prior learning for digital technology skills

Internet access for research and further student-directed skills development

A student LMS or similar platform (Microsoft 365, Google Classroom, etc.), and/or access to collaborative online tools (Github, Trello, Slack, etc.) depending on the context

A range of hardware, and software tools (appropriate to the context) may be necessary, eg,

- a range of appropriate software development tools (IDEs) for programming, web, electronics, or other media design applications, etc. or

- appropriate publishing software (proprietary or open source), as appropriate, and an ability to proof outcomes for print.

UC Field Guide UX.

•

•

•

•

Assessment

The default assessment task has been written from the point of view of several possible outcomes. This can and should be altered to create a specifically contextualised outcome suitable to the class, teams, or individuals within the class.

AS91891 Apply conventions to develop a design for a digital technologies outcome, and

AS91897 Use advanced processes to develop a digital technologies outcome.

•

Prior knowledge and place in the learning journey

The technical skills necessary to complete this project are not included in this resource.

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

2

TERM OUTLINE

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

3

Specific learning or assessment activity

Duration (hours)

Learning activities

Resources provided

Prior learning

Up to 20

Teachers present lessons in a skill-based context of their choosing, suitable for NCEA Level 2.

Alternatively, students use online tutorial sites for self-directed learning.

Teachers suggest specific tools that students can evaluate as they explore design conventions. Either teacher tools are used or allow students to complete ‘How to use’ tutorials provided by a supplier or available as tutorials on sites such as YouTube.

For example:

- planning (eg, Gantt chart)

- project management (eg, GitHub, or simple versioning tools in a spreadsheet)

- mindmaping, wireframing, or modelling tools (eg, Adobe Photoshop, Illustrator or equivalent, or live prototyping tools such as Adobe XD)

- integrated development environments (IDE) or other programming tools (eg, repl.it).

Could use material already available such as the free W3Schools W3Schools How To or W3Schools CSS3 Flexbox, through to the cost

and semi-cost models such as Codecademy, Code Avengers, or Khan Academy.

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

4

Specific learning or assessment activity

Duration (hours)

Learning activities

Resources provided

Design sprint

(refer to Teacher guide)

Up to 20

The following activities are explained in detail in the Teachers’ Guide provided with this programme.

Students – with teacher direction – begin learning an agile development process.

Students use documents in a shared online environment (eg, Microsoft 365 OneNote, Google Docs, or other school Intranet environment) to share their thinking with the teacher, who can serve to provide feedback on ideas and progress.

The following activities are explained in detail in the Teachers’ Guide provided with this

programme. This guide is a series of Powerpoint slides that teachers can use and adapt to suit their own context.

The slides include:

Part 1 - Project management Part 2 - Design thinking

Part 3 - Agile methodology Part 4 - Agile processes Part 5 - Kanban workflow Part 6 - User stories

Part 7 - Minimum viable product Part 8 - Collaborative tools

Part 9 - Setting up a Kanban board

Part 10 - Developing a class Kanban board

Students – with teacher direction – begin learning an agile development process.

Students use documents in a shared online environment (eg, Microsoft 365 OneNote, Google Docs, or other school Intranet environment) to share their thinking with the teacher, who can provide feedback on ideas and progress.

Pre-sprint

2–3

Investigate relevant conventions suitable to the context. Include any research sources used when making your draft designs

Internet, teacher- supplied resources, printed materials

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

5

Specific learning or assessment activity

Duration (hours)

Learning activities

Resources provided

Part 1:

Understand

2–3

(This step may already exist if students have

completed AS91890

inquiry.)

Understand the need. Create the team.

Consider the people needed to share goals, technological capability, and deliver on user need.

Define the problem – select from:

- mindmaps, brainstorms, brain-dump

- PMIs

- annotated screen captures

- collaborative software (eg, OneNote)

Project log, blog or vlog

Part 2:

Diverge

2–3

Ideate

- Identify conventions to be applied.

- Develop lots of solutions. All possible solutions to the problems are explored – anything is possible!

- Sketch and/or make simple paper mock-ups using materials.

- Pencil and paper developments are appropriate.

- Notes, jottings – you may develop some simple models in materials.

- Use digital tools where they help and are appropriate to the context.

Sketching tools Basic wireframe tool Paper and pencil

Part 3:

Decide

2–3

Review ideas and choose or vote on the best options as a team.

Discuss relevant implications as a class:

- What do we mean by this?

- What do we mean by annotations?

Explain relevant implications as annotations on design ideas.

Choose a design through a group discussion. (It may be helpful to record discussion audio.)

Annotate or record design choices.

Relevant Implications resource Note-taking

Audio recording facility

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

6

Specific learning or assessment activity

Duration (hours)

Learning activities

Resources provided

Part 5:

Validate

2–3

Share prototypes with end-users and others outside the team to discover what doesn’t work.

Listen to other’s points-of-view. Research further existing outcomes.

Refine and make improvements to models.

Collaborative online applications

Post-sprint

2–3

Group and individual retrospective:

- What happened?

- What did I contribute?

- Where were the blockages?

Produce a written transcript, recording of group meetings, annotated notes, interview with assessor, written summary.

Audio recorder Assessor

Development process

Up to 60 hours

Students develop ideas and designs in a development process that integrates short bursts of development, testing and deployment (‘continuous shipping’).

End-users’ feedback is gathered almost continually, as end-users are seeing and testing the outcomes continually and provide genuine feedback.

Process proceeds for three or more cycles of development, using a concept of continuous flow and continuous delivery, rather than fixed-length ‘sprints’ (ie, 2 weeks) and testing with a version release only at the end of each sprint. The team works on until all tasks are complete from the plan. Usually, team members select tasks based on their specialised area knowledge or expertise, although care should be taken not to become ineffective through too much specialisation.

Development phase 1 10 hours or approx. 2 weeks

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

7

Part 1: Plan

1

Requirements analysis and team discussion

Review progress to date to determine the next steps.

Team members and appropriate end-users meet to identify requirements that are quantifiable, relevant and detailed.

Project log

Part 2: Design

1–3

Refine designs.

Begin modelling and trialling new ideas (eg, new fonts, colours, etc.).

Components are developed and tested against each other for appropriateness.

Team discussion or stand-ups

A design is developed from the identified requirements, and the team considers what the product or solution might look like, deciding on a test strategy or plan to proceed.

Project log Mood boards

Part 3: Develop

4–5

Develop refinements of design

(eg, clickable mock-ups or interactive prototypes, schematics, scripts, system block diagrams, storyboards, flowcharts, models, scale drawings, circuit schematics).

Features are developed, and/or scheduled for further deployment.

Wireframe tool Paper prototypes

Online prototype, eg, Adobe XD.

Part 4: Test

1–2

Design outcome components are tested against the requirements to ensure that the outcome is solving the end-user needs.

Project log

Part 5: Deploy

Product designs are delivered to the developers and/or end- user as often as possible.

End-users begin using the outcome (design). End-users may experience problems with the designs. The team receives feedback to be addressed in ongoing development.

Collaborative tools User logs

Specific learning or assessment activity

Duration (hours)

Learning activities

Resources provided

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

8

Specific learning or assessment activity

Duration (hours)

Learning activities

Resources provided

Development Phase 2

10 hours or approx. 2 weeks

Part 1: Plan

1

End-users’ and other feedback is considered. Team discussion

Equivalent components are identified from the plan (by comparing to find most appropriate for outcome)

- prioritise features

- assign components to a development phase.

Kanban board Project log

Part 2: Design

1–2

Sketch new designs,

Update and/or improve existing features. Trial or model new ideas (eg, new fonts).

Team discussion to define minimum viable product (MVP).

Kanban board Project log

Part 4: Test

1–2

Testing may include unit testing, integration testing, system testing, and acceptance testing (eg, HTML validator, different browsers, different devices and visual impairment simulators).

Seek and record feedback on outcome to date.

Testing software Validators Browsers Simulators

Part 5: Deploy

1–2

Product components are delivered to the developers and/or end-user as often as possible.

Testers and/or end-users begin using the outcome. Problems may be experienced with the outcome. The team receives feedback to be addressed in ongoing development phases.

Collaborative tools User logs

Development Phase 3

10 hours or approx. 2 weeks

The development process proceeds for three or more development phases until the outcome is complete, at least to the state of a minimal viable product (MVP).

ASSESSMENT  TASK  : GET READY.  GET AGILE.

Achievement criteria

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

9

Achieved

Merit

Excellence

Apply conventions to develop a design for a digital technologies outcome.

Apply conventions to develop an informed design for a digital technologies outcome.

Apply conventions to develop a refined design for a digital technologies outcome.

Use advanced processes to develop a digital technologies outcome.

Use advanced processes to develop an informed digital technologies outcome.

Use advanced processes to develop a refined digital technologies outcome.

Curriculum key concepts

DTHM – Designing and Developing Digital Outcomes: PO5

Students will independently apply a development process to design, develop, store and test digital outcomes that enable their solutions, identifying, evaluating, prioritising and responding to relevant social, ethical and end-user considerations.

Achievement standard(s)

91891

Apply conventions to develop a design for a digital technologies outcome

91897

Use advanced processes to develop a digital technologies outcome

NCEA Level

2

Credits

9

Learning time guidance

Approximately 15 weeks of in and out of class time

Length guidance if appropriate

Students compile a concise portfolio of key evidence. This may be in the form of presentation posters, a report, log books, a blog, or audio and video evidence (but should be no more than a 10 A4-page equivalent for each standard).

Due date

Teacher to insert

ASSESSMENT  TASK  : GET READY.  GET AGILE.

Your task:

Develop a design (for example: a website, a game, a 3Dmodel, electronics outcome, or a design for print) and through a process, develop a digital technologies outcome.

You will be assessed on how effectively you develop the design for your digital outcome, and the advanced processes you use to develop the final outcome.

You may have chosen this topic yourself, been given it by your teacher, visited an actual client or local business or set up your own business (eg, as part of a Young Enterprise scheme).

What you need to think about before you begin this assessment

You will complete two project stages that will include overlapping design and development phases. Each is assessed against different standards. In class, your teacher will have introduced you to a development process called agile and presented you with several tools to help you use the process.

You will not be penalised for beginning development early to help you manage the production of your outcome, nor for including relevant elements of the design outcome overlapping within a phase of outcome development. You may reorder the steps of the agile process you follow that best suit you, as long as you can demonstrate that you have continued to work in an appropriate manner as you design, redesign, develop or redevelop your outcome.

In the process detailed below you will be guided through the steps. There are opportunities for you to make independent decisions about the processes, tools and techniques you use.

Introduction

How will you be assessed?

You will be assessed on how successfully you follow a design and development process and how successfully you describe, explain or justify your design and development choices.

What you will hand in?

You will need to provide the equivalent of two complimentary portfolios of evidence: one for each standard. Each portfolio will consist of a concise collection of key evidence and no longer than 10 pages for each standard.

The evidence will highlight your ongoing development logs, sketches, models, prototypes and digital outcome, as well as any other evidence that highlights your use of design conventions, project management, testing, project development, versioning control and other advanced practices.

The evidence may be presented in different ways (in prior consultation with your teacher), such as presentation posters, a printed report, log- books, a blog or audio and/or video evidence.

You may work with others to help you to generate ideas and to develop those ideas. However, you will be expected to demonstrate your own thinking and to provide evidence for how you contributed to the discussion and developed or combined ideas before submitting your own design evidence.

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

10

ASSESSMENT  TASK  : GET READY.  GET AGILE.

For example, relevant conventions for web may include:

wireframe designs, flow diagrams, navigation schematics, accessibility and colours, responsive design ideas, or libraries (eg, jQuery).

Place a summary of what you learned from your research in your evidence portfolio.

Phase 1: Design

Key steps in your design process

1.

Before beginning your design (such as layout, action plan, storyboard), investigate relevant design conventions for your context (eg, web, video). Collect information you would like to use to develop your initial designs. You may wish to investigate examples from existing relevant outcomes and log any visual or functional elements you would like to use. Keep a record of this for your development evidence.

Develop three or more draft designs based on your research.

The designs will show ideas for layout and some functionality. Consider why you made the design choices you have and link them to the conventions you investigated.

Select a design for the purpose of the outcome and explain the appropriateness of the design.

Model your design. The model will confirm functional and asthetic requirements. (It may not be fully functional).

Work on your design to improve your outcome. Ensure that you use feedback from modelling often as your design proceeds and make changes as necessary.

Each time you gather feedback, save a copy of the current design in your evidence so that you can demonstrate any improvements made.

4.

Include screenshots of at least three of your draft designs and explain which one you chose and why you chose it.

•

Generate a range of potential design ideas, using the conventions you selected.

Work-up at least three of your design ideas. Your designs should communicate the design materials and components required and how the materials or components will be constructed (eg, models, mock-ups). Present your ideas using any appropriate method.

Select one design to proceed with and explain its appropriateness.

Pencil and paper or digital developments are equally appropriate: sketches, diagrams, wireframes, paper prototypes, and notes. Consider digital tools where appropriate to your context, for example, showing fonts, layout, colours, character developments, navigation ideas or qualities.

2.

•

3.

•

•

4.

5.

5.

Annotate the images. Annotations should include:

•

•

the feedback you received from others, and/or from your modelling,

examples of improvements you made to your design as a result of any feedback from modelling,

explaining how the design conventions you implemented are appropriate for your design outcome,

how your chosen design and its features meet the needs of your end- user(s) and addresses the relevant implication.

What you need to do (collecting design evidence)

•

1.

Begin by describing the purpose of your task, what it is you are designing and the requirements of whom you are designing it for.

Identify and explain what the relevant implication is and how that impacts on the design.

Investigate any design conventions relevant to your context (and include the sources for your research). Show examples of how you applied the relevant conventions you uncovered in your research.

•

2.

Your ideas need to be presented clearly and concisely to allow for feedback from users, team members, and/or your teacher or kaiako. Consider questions such as: What needs to change? Why? How do you

know? How could the change be made?

3.

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

11

ASSESSMENT  TASK  : GET READY.  GET AGILE.

trial each component, consider whether it meets quality expectations and requirements of your outcome to select the most suitable components.

Test that your digital technologies outcome functions as intended. The information you get from testing multiple components is used to improve the outcome.

With each phase of testing or trialling, save a copy of your outcome for your evidence to demonstrate any improvements made.

6.

Show how the relevant implications were addressed.

Give examples of how these were implemented into the design, for example:

4.

•

how have you addressed privacy, ethical and/or intellectual property issues?

how have you ensured that your outcome is usable, accessible or functional for your end users?

how have you ensured your outcome is socially or culturally appropriate?

how have you ensured that your aesthetic elements are appropriate for your target audience?

•

5.

•

What you need to do (collecting development evidence)

1.

Use appropriate project management tools or techniques to plan the development of your digital technologies outcome.

•

•

Record any evidence (for example, with screenshots) that demonstrates your use of your selected tools or techniques.

Explain the difference between ‘appropriate’ and ‘effective’ tools and techniques.

7.

Finish your evidence with further annotations, or a round-up justifying the ways in which your chosen design addresses your relevant implications and end-user considerations and uses appropriate conventions.

- Justifying requires you to link your reasons back to your design and feedback findings. You need to justify how the developed functions and features of the outcome address relevant implications, meet the requirements of the end user and the conventions used.

•

For example, project management and version control tools and techniques may include: saving back-up copies with a logical file-naming system, using collaboration tools, using simple version control software applications, using tools or systems to plan tasks and milestones, or adjusting key actions and tasks where appropriate.

Plan your development by breaking it down the outcome into small steps.

Phase 2: Advanced processes

Key steps in your development process

2.

•

Use your chosen project management tools and techniques to organise your development.

Include version numbers with each of your outcomes to document the progress of your project.

1.

Before beginning the actual development, choose a range of appropriate project management tools and techniques. Record any evidence that demonstrates your use of your selected tools or techniques.

Plan your development by breaking it down into small components or steps. Use your chosen project management tools and techniques to organise your development. Explain in your evidence why you selected this model.

Trial each component as it is developed.

Plan for and trial alternative components for possible inclusion. As you

•

2.

3.

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

12

ASSESSMENT  TASK  : GET READY.  GET AGILE.

3.

Explain any relevant implications you considered during the design process.

Give examples of how these were implemented into the design.

For example:

•

how have you addressed privacy, ethical and/or intellectual property issues?

how have you ensured that your outcome is usable, accessible or functional for your end-users?

how have you ensured your outcome is socially or culturally appropriate?

how have you ensured that your aesthetic elements are appropriate for your target audience?

•

•

•

4.

Trial each component as it is developed.

- Set up options or methods for individual components to be trialled for possible inclusion.

- As you trial each component, consider whether it meets the quality expectations and requirements of your outcome to select the most suitable components.

Test that your digital technologies outcome functions as intended.

- Log your finding with evidence that the components meet quality expectations and function as intended

- With each phase of testing or trialling, save a copy of your outcome for your evidence to demonstrate any improvements made to the functionality.

Finish your evidence with further annotations and discuss and justify why your outcome could be regarded as being of high quality: consider how the information from planning, testing and trialling of components assisted you to refine your outcome.

5.

6.

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

13

What you will hand in:

- Any design ideas, modelling done, and user feedback provided, along with your final design and justification.

  - eg, wireframes, models and/or mock-ups showing a range of potential design layouts, that may include colours, fonts etc.

- Any feedback from modelling, evidence of refinement of your design, and justifications related to how the design is suitable for the target audience.

- Testing, screenshots, photography, videos, or screencasts showing that testing was carried out, and the outcome was as expected.

- Documented changes to your designs based on usability testing:

  - before and after screenshots or other documentation that demonstrate how any materials have been improved.

- Any work on paper, such as sketchbooks, may be scanned and embed   into a digital portfolio. Consider using still images, or short video or audio captures, to demonstrate your modelling being used or tested.

Final grades will be determined on a holistic judgment of the evidence against the achievement criteria.

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

14

CRITERIA

EVIDENCE

JUDGMENTS

COMMENTS

Develop a design for a digital technologies outcome

The student has:

- described the purpose of the outcome and the requirements of the end-users

- investigated and applied relevant conventions

- generated and modelled a range of design ideas

For example (partial evidence):

Student has, in their own words:

- clearly described the purpose (ie, provided description gives more detail than simply identifying)

- identified end-users and described the requirements of the identified end-users

and shows that

- they have investigated at least 3 design conventions (evidence provided of research, and/or trialling ideas, group logs of discussion, teacher observations provided, etc)

- at least 3 chosen conventions are visible in their evidence

- developed at least 3 different context-relevant design solutions.

  - Incomplete examples of ideation can be included.

  - Relevant design evidence including modelling: sketches, diagrams, mood-boards, component lists, annotated notes, schematics, scripts, system block diagrams, storyboards, flowcharts, models, wireframes, scale drawings, circuit schematics, etc.

AS91891 APPLY CONVENTIONS TO DEVELOP A DESIGN FOR A DIGITAL TECHNOLOGIES OUTCOME

Programme 2: Get ready. Get agile Credits: 3

ASSESSMENT SCHEDULE

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

15

CRITERIA

EVIDENCE

JUDGMENTS

COMMENTS

The student has:

- selected a design for the purpose of the outcome and explained the appropriateness of the design

For example (partial evidence):

- Student clearly identifies a selected design based on requirements of project.

- Reasons are provided that explain the appropriateness (ie, how and why) the design was chosen.

For example, in regard to the readability, navigation, accessibility, and other relevant factors in a web designed outcome, or an explanation regarding end-user considerations and how their design meets end-user needs.

– Evidence can be provided in student notes, video, audio, or interview transcripts.

The student has:

- explained relevant implications.

- Implications identified

For example (partial evidence):

- Student must explain relevant implications; this means identifying the implications and

explaining the implication and the impact on the design of the outcome (ie, must give reasons).

- The explanation must be linked to student outcome and not abstract or generalised.

For example, the student outcome is:

- easy to use,

- functionally as expected,

- aesthetically pleasing

- copyright compliant (or other appropriate legal obligation);

- and any other identified implications.

AS91891 APPLY CONVENTIONS TO DEVELOP A DESIGN FOR A DIGITAL TECHNOLOGIES OUTCOME

Programme 2: Get ready. Get agile Credits: 3

ASSESSMENT SCHEDULE

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

16

CRITERIA

EVIDENCE

JUDGMENTS

COMMENTS

Develop an informed design for a digital technologies outcome

The student has:

- used feedback gained from modelling to improve the design

For example (partial evidence):

Student has provided evidence. At least one piece of feedback has been gathered, and identifies where, why, and how, the feedback helped to improve (modify) the design (ie, pre- and post-feedback design evidenced).

- Evidence of feedback may be written, verbal or recorded. If verbal, a verified transcript should be supplied.

The student has:

- explained how the chosen design uses appropriate conventions

For example (partial evidence):

Student can explain with examples how (ie, give reasons) their design meets conventions.

The student has:

- has addressed relevant implications and end-user considerations

For example (partial evidence):

Student’s design includes examples where they have or will address relevant implications and any end-user considerations.

- For example, including or removing designed features because of an implication or end-user consideration.

- May be student-directed examples in evidence (ie, in annotations), gathered from interviews, or from assessor professional judgment.

The student has:

- justified how the chosen design addresses implications and end- user considerations and has used appropriate conventions. Compare/contrast, explain and reflect

For example (partial evidence):

The student has justified (with reasons and evidence from their design) how their outcome addresses implications, end user considerations and the conventions they have used.

- Evidence may reference research or group discussion, feedback, links to outcomes, evidence from testing and modelling, and can be signalled in annotations, notes, summaries, or through interviews, or holistically judged using teacher professional judgment.

AS91891 APPLY CONVENTIONS TO DEVELOP A DESIGN FOR A DIGITAL TECHNOLOGIES OUTCOME

Programme 2: Get ready. Get agile Credits: 3

ASSESSMENT SCHEDULE

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

17

CRITERIA

EVIDENCE

JUDGMENTS

COMMENTS

Develop a refined design for a digital technologies outcome

The student has:

- justified how the chosen design addresses implications and end- user considerations and has used appropriate conventions. Compare/contrast, explain and reflect

For example (partial evidence):

The student has justified (with reasons and evidence from their design) how their outcome addresses implications, end user considerations and the conventions they have used.

- Evidence may reference research or group discussion, feedback, links to outcomes, evidence from testing and modelling, and can be signalled in annotations, notes, summaries, or through interviews, or holistically judged using teacher professional judgment.

AS91891 APPLY CONVENTIONS TO DEVELOP A DESIGN FOR A DIGITAL TECHNOLOGIES OUTCOME

Programme 2: Get ready. Get agile Credits: 3

ASSESSMENT SCHEDULE

Final grades will be determined on a holistic judgment of the evidence against the achievement criteria.

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

18

ACHIEVED

CRITERIA

EVIDENCE

JUDGMENTS

COMMENTS

Use advanced processes to develop a digital technologies outcome

The student has:

- used appropriate project management tools and techniques to plan the development of a digital technologies outcome

- decomposed the outcome into smaller components

For example (partial evidence):

The student has demonstrated the use of appropriate project management tools and techniques to plan a digital technologies outcome, such as:

- saving backup copies with a logical file naming system, evidenced in their file management folders

- using collaboration tools, eg, Trello, Google classroom, Microsoft Teams, GitHub (or equivalent), Kanban boards

- using simple version control software applications, eg, ranging from GitHub (or equivalent), to a student-created spreadsheet or a simple database solution

- using tools or systems to plan tasks and milestones, and using the tools or systems to adjust key actions and tasks where appropriate

- trialling and testing components.

– Planning tools have been used to break the project into smaller steps (eg, visible in the use of previous evidence points above, for example on a Kanban board, a to-do list or other planning tool.

AS91897 USE ADVANCED PROCESSES TO DEVELOP A DIGITAL TECHNOLOGIES OUTCOME

Programme 1: Get ready. Get agile Credits: 6

ASSESSMENT SCHEDULE

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

19

ACHIEVED

CRITERIA

EVIDENCE

JUDGMENTS

COMMENTS

Use advanced processes to develop a digital technologies outcome

The student has:

- trialled the components of the digital technologies outcome

For example (partial evidence):

The student has provided or demonstrated to the assessor, in naturally occurring events, evidence of trialling multiple components of their outcome to gather information that informed their decision making.

For example:

- using CSS to layout a website

- developing functions for a computer program

- querying a database

- trialling sub-systems in an electronics circuit

- trialling systems or parts in a network development.

The student has:

- tested that the digital technologies outcome functions as intended

For example (partial evidence):

The student has provided evidence of testing the outcome to ensure that it functions as intended. Testing may be missing some finished details, but as a result of the testing ,the student confirms the outcome functions as intended.

For example:

- a website displays and functions as intended for the purpose and end-user requirements, eg, buttons work and navigation links are all active and accurate

- a computer program performs the specified task may not work as intended for unexpected data but works for intended input

- a database functions as intended, with queries returning the expected output

- electronics outcome performs to specification

- a network outcome is functional and has no errors.

AS91897 USE ADVANCED PROCESSES TO DEVELOP A DIGITAL TECHNOLOGIES OUTCOME

Programme 1: Get ready. Get agile Credits: 6

ASSESSMENT SCHEDULE

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

20

ACHIEVED

CRITERIA

EVIDENCE

JUDGMENTS

COMMENTS

Use advanced processes to develop a digital technologies outcome

The student has:

- explained relevant implications.

Implications identified

For example (partial evidence):

Student must explain relevant implications; this means identifying the implications and explaining the impact of the implications on the development of their outcome (ie, they must give reasons).

- The explanation must be linked to the student outcome and not abstract or generalised.

For example:

- easy to use

- functionally as expected

- aesthetically pleasing

- copyright compliant (or other appropriate legal obligation);

- and any other student identified implications

AS91897 USE ADVANCED PROCESSES TO DEVELOP A DIGITAL TECHNOLOGIES OUTCOME

Programme 2: Get ready. Get agile Credits: 6

ASSESSMENT SCHEDULE

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

21

MERIT CRITERIA

EVIDENCE

JUDGMENTS

COMMENTS

Use advanced processes to develop an informed digital technologies outcome

The student has:

- effectively used project management and version control tools and techniques to manage the development of a digital technologies outcome

- trialled multiple components and/ or techniques and selected those which are most suitable

Project management tools used.

For example (partial evidence):

The student provides evidence of effectively using project management and version control tools and techniques:

- file structures use depth to divide sections (folders in folders) with logical file naming that follows a recognised convention.

ie, keeps file names short, but meaningful, avoid unnecessary repetition or redundancy, and use capital letters to delimit words, not spaces or underscores

- versioning the outcome development where later versions have improved functionality

- documents and/or data is shared, and feedback from trialling is managed

eg, by using Google Drive or Microsoft OneNote is used to share versions.

- student work-flow is managed where key actions or tasks are adjusted for timing or duration

eg, illustrated with annotations of screen captures of a project Trello board, Kanban board or any other valid planning tool.

- evidence to show multiple components of the outcome have been trialled and implemented.

Evidence is seen in project management tools (eg project logs) annotations of multiple trialled components and/or techniques, with indications of the components selected.

AS91897 USE ADVANCED PROCESSES TO DEVELOP A DIGITAL TECHNOLOGIES OUTCOME

Programme 2: Get ready. Get agile Credits: 6

ASSESSMENT SCHEDULE

DTHM_NCEA L2 | Teaching and learning programme 2 | Get ready. Get agile

22

MERIT CRITERIA

EVIDENCE

JUDGMENTS

COMMENTS

Use advanced processes to develop an informed digital technologies outcome

The student has:

- used information appropriately from testing and trialling to improve the functionality of the digital technologies outcome

For example (partial evidence):

The student provides evidence of gathering evidence from organised testing (eg, does it work?) and trialling (is it suitable?) during development, and has indicated how the outcome’s functionality has improved as a result.

Evidence is seen in project management tools, production logs, annotations, or other methods.

- Includes evidence of changes made to improve functionality.

The student has:

- addressed relevant implications

Implications identified

For example (partial evidence):

Student evidence includes examples where they have addressed relevant implications and any end-user considerations in the development of their outcome:

- for example, changing the functionality of a component because of an implication or end-user consideration.

- may be student-directed examples in evidence (ie, in annotations), gathered from interviews, or from assessor professional judgment.

EXCELLENCE

CRITERIA

EVIDENCE

JUDGMENTS

COMMENTS

Use advanced processes

to develop a refined digital technologies outcome

The student has:

- discussed how the information from planning, testing and trialling of components assisted in the development of a high-quality digital technologies outcome

Compare/contrast, explain and reflect High-quality outcome is required

For example (partial evidence):

The student discusses why their outcome is of high quality, linking evidence from their planning, trialling of components, and testing.

AS91897 USE ADVANCED PROCESSES TO DEVELOP A DIGITAL TECHNOLOGIES OUTCOME

Programme 2: Get ready. Get agile Credits: 6

ASSESSMENT SCHEDULE